NIT Supply Chain System V2

QA Execution Analysis Report

Comprehensive Quality Assessment & Recommendations

| Project | NIT-SCS V2 — Enterprise Supply Chain Management |
| --- | --- |
| Client | Nesma Infrastructure & Technology (NIT), Saudi Arabia |
| Scope | 686 Test Cases across 27 Modules |
| Date | February 12, 2026 |
| Prepared By | Idaratech / Claude AI Analysis |
| Classification | Confidential |

# Table of Contents

# 1. Executive Summary

This report presents a comprehensive analysis of the QA Execution Report for the NIT Supply Chain System V2 (NIT-SCS V2), covering 686 test cases across 27 modules. The system is an enterprise supply chain management platform serving Nesma Infrastructure & Technology (NIT) across 30+ construction sites in Saudi Arabia.

## 1.1 Overall Results at a Glance

| Total Tests | Passed | Failed | Blocked |
| --- | --- | --- | --- |
| 616 | 377 | 187 | 52 |
| 100% | 61.2% | 30.4% | 8.4% |

VERDICT: NOT PRODUCTION-READY The system has a 46.8% failure rate with 8 critical and 8 high-severity defects requiring immediate resolution before any production deployment.

## 1.2 Dominant Systemic Issue: Backend-Frontend Integration Gap

The single most impactful finding is that approximately 40% of all test failures stem from the same root cause: backend services and React Query hooks are fully implemented, but the frontend dashboard components render read-only tables without wiring any action buttons.

This affects the Manager, Warehouse Supervisor, Logistics Coordinator, QC Officer, and Admin roles. The backend code (approval services, hooks like useApproveJobOrder, state transitions) exists and works, but the UI components simply never call these hooks. This is fundamentally an integration/wiring issue, not an architectural problem, and is relatively straightforward to fix.

# 2. Module-by-Module Test Results

| # | Module | Total | Pass | Fail | Blocked | Pass Rate |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Authentication & Session | 58 | 33 | 22 | 3 | 56.9% |
| 2 | RBAC & Permissions | 32 | 13 | 19 | 0 | 40.6% |
| 3 | Admin Role | 42 | 28 | 11 | 3 | 66.7% |
| 4 | Manager Role | 18 | 11 | 5 | 2 | 61.1% |
| 5 | Warehouse Supervisor | 20 | 14 | 5 | 1 | 70.0% |
| 6 | Warehouse Staff | 14 | 12 | 1 | 1 | 85.7% |
| 7 | Logistics Coordinator | 22 | 11 | 4 | 7 | 50.0% |
| 8 | Site Engineer | 18 | 12 | 2 | 4 | 66.7% |
| 9 | QC Officer | 16 | 8 | 7 | 1 | 50.0% |
| 10 | Freight Forwarder | 12 | 10 | 1 | 1 | 83.3% |
| 11 | MRRV (GRN) | 30 | 24 | 4 | 2 | 80.0% |
| 12 | MIRV (MI) | 28 | 19 | 7 | 2 | 67.9% |
| 13 | Other Documents | 48 | 38 | 5 | 5 | 79.2% |
| 14 | Inventory & FIFO | 16 | 7 | 8 | 1 | 43.8% |
| 15 | Notifications (Socket.IO) | 10 | 6 | 4 | 0 | 60.0% |
| 16 | Email System | 9 | 4 | 5 | 0 | 44.4% |
| 17 | Audit Trail | 10 | 5 | 5 | 0 | 50.0% |
| 18 | UI Design System | 62 | 48 | 6 | 8 | 77.4% |
| 19 | Responsive & Cross-Browser | 24 | 16 | 4 | 4 | 66.7% |
| 20 | Localization & i18n | 48 | 11 | 32 | 5 | 22.9% |
| 21 | PDF Export | 12 | 10 | 1 | 1 | 83.3% |
| 22 | Barcode & QR | 8 | 8 | 0 | 0 | 100.0% |
| 23 | Workflow Engine | 10 | 5 | 5 | 0 | 50.0% |
| 24 | Dashboard & Report Builder | 22 | 12 | 10 | 0 | 54.5% |
| 25 | Error Handling & Pagination | 14 | 8 | 5 | 1 | 57.1% |
| 26 | PWA & Offline | 5 | 2 | 3 | 0 | 40.0% |
| 27 | Security | 8 | 2 | 6 | 0 | 25.0% |
|  | TOTAL | 616 | 377 | 187 | 52 | 61.2% |

## 2.1 Worst Performing Modules

| Module | Total | Failed | Fail Rate | Pass Rate |
| --- | --- | --- | --- | --- |
| Security | 8 | 6 | 75.0% | 25.0% |
| Localization & i18n | 48 | 32 | 66.7% | 22.9% |
| PWA & Offline | 5 | 3 | 60.0% | 40.0% |
| RBAC & Permissions | 32 | 19 | 59.4% | 40.6% |
| Email System | 9 | 5 | 55.6% | 44.4% |
| Inventory & FIFO | 16 | 8 | 50.0% | 43.8% |
| Audit Trail | 10 | 5 | 50.0% | 50.0% |

## 2.2 Best Performing Modules

Module 22 (Barcode & QR) achieved a perfect 100% pass rate (8/8). Other strong performers include Module 21 (PDF Export, 83.3%), Module 13 (Other Documents, 79.2%), and Module 6 (Warehouse Staff, 85.7%). The state machine implementation for document workflows is solid, and the FIFO inventory logic is correctly implemented.

# 3. Critical & High-Severity Defects

The following defects require resolution before production deployment. They are ordered by severity and impact.

| Defect ID | Severity | Description |
| --- | --- | --- |
| ADM-19~24 | Critical | No master data CRUD buttons in Admin UI — AdminResourceList.tsx renders read-only tables |
| MGR/WHS/LOG/QCO | Critical | Role dashboards missing ALL action buttons — backend hooks exist but frontend not wired |
| RBAC-32 | Critical | No frontend ProtectedRoute component — all routes accessible to any authenticated user |
| RBAC-26 | Critical | Self-approval allowed — users can approve their own documents |
| ST-07/08 | Critical | Stock transfer ship()/receive() not wrapped in $transaction — partial updates possible |
| INV-16 | Critical | Uninspected stock available for issuance before RFIM completion |
| SEC-03 | Critical | Uploaded files publicly accessible — no authentication on /uploads path |
| SEC-07 | Critical | XSS vulnerability in barcode HTML rendering — unsanitized input |
| AUTH-54 | High | Logout is a no-op — no token blacklist, JWT valid for 15 minutes after logout |
| AUTH-55 | High | Deactivated users can still access API with existing tokens |
| AUTH-58 | High | Hardcoded JWT secrets in env.ts fallback values — exposed in source code |
| I18N-01 | High | ~90% of UI strings hardcoded in English — only ~69 i18n keys exist |
| INV-10 | High | addStock() accepts negative quantities — no validation guard |
| INV-12 | High | deductStock() ignores reservedQty — can issue reserved stock to other requests |
| SEC-05 | High | Pagination attack — page=999999999 causes database timeout/crash |
| SEC-06 | High | Query parameter injection via Prisma orderBy — unsafe dynamic field names |

# 4. Failure Category Analysis

## 4.1 Security Vulnerabilities (8 defects)

The security module has the highest severity concentration with 6/8 tests failing. Critical issues include publicly accessible uploaded files without authentication, XSS vulnerability in barcode HTML rendering, pagination-based DoS attack vector (page=999999999), and query injection via unsanitized Prisma orderBy parameters. The in-memory rate limiter resets on server restart and can be bypassed via proxy rotation.

## 4.2 Data Integrity & Inventory Risks (8 defects)

Stock management has fundamental validation gaps: addStock() accepts negative quantities, deductStock() ignores reservedQty (allowing issuance of reserved stock), uninspected materials are available before RFIM approval, and unitCost can be null (breaking financial calculations). Stock transfer ship/receive operations are not wrapped in database transactions, risking partial updates.

## 4.3 Backend-Frontend Integration Gap (~40% of failures)

The single largest category. Backend services, approval hooks, and state machine logic are fully implemented and working. However, frontend dashboards for Manager, Warehouse Supervisor, Logistics Coordinator, QC Officer, and Admin roles render data tables without action buttons. The React Query hooks (useApproveJobOrder, etc.) exist but are never called from the UI components.

## 4.4 Localization & i18n (32 failures, 66.7% fail rate)

Module 20 is the worst-performing module. Approximately 90% of UI strings are hardcoded in English with only ~69 translation keys configured. RTL layout is broken in sidebar navigation, form layouts, icon positions, and CSS animations. Date/number/currency formats are hardcoded to en-GB/en-US. No support exists for Urdu, Hindi, or Filipino despite the international workforce context.

## 4.5 Authentication & Access Control (41 failures)

Combined Auth + RBAC modules show 41 failures. Logout performs no server-side action (no token blacklist), deactivated users retain API access, JWT secrets have hardcoded fallbacks in source code, password minimum length is inconsistent (8 for change, 6 for login/reset), and demo credentials exist in source code. The ProtectedRoute component is missing entirely from the frontend.

## 4.6 Infrastructure (Email, Notifications, Audit)

Email: No webhook verification, silent failures, no retry mechanism, XSS in Handlebars templates. Socket.IO: No token refresh, no event queuing, no rate limiting, no disconnect cleanup. Audit Trail: Only 3 action types tracked, changedFields often empty, performedById sometimes null, no data retention policy.

# 5. Prioritized Recommendations

Recommendations are organized into four priority tiers based on severity, user impact, and effort required.

## Tier 1 — Immediate (Week 1-2)

| 1 | Wire all action buttons in role dashboards (Manager, WH Supervisor, Logistics, QC Officer, Admin) |
| --- | --- |

| 2 | Implement ProtectedRoute component and apply to all routes |
| --- | --- |

| 3 | Block self-approval in approval service middleware |
| --- | --- |

| 4 | Add authentication middleware to /uploads file serving route |
| --- | --- |

| 5 | Sanitize all HTML inputs (especially barcode rendering) to prevent XSS |
| --- | --- |

| 6 | Wrap ship()/receive() operations in Prisma $transaction |
| --- | --- |

| 7 | Add stock quantity validation (qty > 0, qty <= available - reserved) |
| --- | --- |

| 8 | Remove hardcoded JWT secrets from env.ts fallbacks |
| --- | --- |

| 9 | Implement token blacklist for logout (Redis or DB-based) |
| --- | --- |

| 10 | Block API access for deactivated users via middleware check |
| --- | --- |

## Tier 2 — Pre-Production (Week 3-4)

| 1 | Cap pagination pageSize (max 100) and validate page parameter bounds |
| --- | --- |

| 2 | Sanitize Prisma orderBy fields against allowed whitelist |
| --- | --- |

| 3 | Add MIME type validation on file uploads |
| --- | --- |

| 4 | Wrap all multi-step document operations in $transaction |
| --- | --- |

| 5 | Add optimistic locking (version field) on concurrent document edits |
| --- | --- |

| 6 | Fix approval tier boundary conditions (> not >= for value thresholds) |
| --- | --- |

| 7 | Prevent rejected documents from being terminal — allow resubmission to Draft |
| --- | --- |

| 8 | Add ownership checks on document update/delete operations |
| --- | --- |

| 9 | Implement email retry logic with exponential backoff |
| --- | --- |

| 10 | Add webhook signature verification for Resend callbacks |
| --- | --- |

## Tier 3 — Next Sprint (Week 5-8)

| 1 | Expand i18n: extract all hardcoded English strings to translation keys |
| --- | --- |

| 2 | Fix RTL layout issues (sidebar, forms, icons, animations) |
| --- | --- |

| 3 | Localize date/number/currency formats per locale |
| --- | --- |

| 4 | Add Urdu, Hindi, Filipino language support for international workforce |
| --- | --- |

| 5 | Fix Arabic PDF rendering (consider alternative to jsPDF for Arabic text) |
| --- | --- |

| 6 | Expand audit trail to capture all CRUD operations with full changedFields |
| --- | --- |

| 7 | Add report pagination and date range validation in Dashboard Builder |
| --- | --- |

| 8 | Implement proper Socket.IO disconnect cleanup and event queuing |
| --- | --- |

| 9 | Add backdrop-filter CSS fallback for older browsers |
| --- | --- |

| 10 | Fix responsive breakpoints for laptop (1366px) and mobile (320px) |
| --- | --- |

## Tier 4 — Backlog

| 1 | Implement PWA offline fallback page and background sync |
| --- | --- |

| 2 | Move rate limiter to Redis for multi-instance support |
| --- | --- |

| 3 | Add widget limit cap in Dashboard Builder (prevent 1000+ widgets) |
| --- | --- |

| 4 | Add JSON schema validation for dashboard configurations |
| --- | --- |

| 5 | Implement EventEmitter leak detection (replace maxListeners=100 workaround) |
| --- | --- |

| 6 | Add data retention policy for audit logs |
| --- | --- |

| 7 | Add touch target minimum size (44px) enforcement |
| --- | --- |

| 8 | Implement proper cache invalidation strategy (replace 5-min stale TTL) |
| --- | --- |

# 6. Positive Findings & Strengths

Despite the high failure rate, the system demonstrates solid architectural foundations in several areas:

| Area | Finding |
| --- | --- |
| State Machine | Document lifecycle management via assertTransition() is well-implemented with proper state validation. |
| FIFO Inventory | Core FIFO logic (receiptDate ascending ordering) works correctly for stock deduction. |
| Barcode & QR | Perfect 100% pass rate (8/8) — scanning, generation, and validation all working. |
| PDF Export | 83.3% pass rate — comprehensive PDF generation with proper formatting and calculations. |
| Form Validation | Zod schema validation on the backend catches most invalid inputs effectively. |
| Glass UI Design | The glassmorphism design system is well-implemented with consistent visual language (77.4% UI pass rate). |
| React Query | Server state management pattern is solid with proper cache invalidation and hooks. |
| Value-Based Approvals | 5-tier approval routing based on SAR value thresholds is correctly implemented on the backend. |

# 7. Conclusion & Next Steps

The NIT-SCS V2 system is not ready for production deployment in its current state, with a 46.8% failure rate and critical security, data integrity, and integration gaps. However, the architectural foundation is sound. The dominant failure pattern (backend-frontend integration) accounts for ~40% of failures and is a wiring issue, not an architectural one.

Estimated effort to reach production readiness:

| Phase | Duration | Resources |
| --- | --- | --- |
| Tier 1 (Critical fixes) | 1-2 weeks | 2-3 senior developers |
| Tier 2 (Pre-production) | 1-2 weeks | 2 developers |
| Tier 3 (i18n + UX) | 2-4 weeks | 1-2 developers + Arabic translator |
| Tier 4 (Backlog) | Ongoing | 1 developer |
| QA Re-test | 1 week | 1 QA engineer |

With focused effort on Tier 1 and Tier 2 items (approximately 4 weeks), the system can reach a minimum viable production state. The i18n/Arabic support (Tier 3) should follow immediately after to serve the Saudi Arabian user base effectively.